DG Facultatea de Stiinte

Unit Sisteme si tehnologii informatice avansate

# Requirements Management Plan

Train-Eat-Track

Date: 		18.05.2026

Doc. Version: 	1.0

Document Control Information

| Settings | Value |
| --- | --- |
| Document Title: | Requirements Management Plan |
| Project Title: | Train-Eat-Track |
| Document Author: | Balanoiu Nicolae Andrei |
| Project Owner: | Balanoiu Nicolae Andrei (PO) |
| Project Manager: | Balanoiu Nicolae Andrei (PM) |
| Doc. Version: | 1 |
| Sensitivity: | Public |
| Date: | 18.05.2026 |

Document Approver(s) and Reviewer(s):

NOTE: All Approvers are required. Records of each approver must be maintained. All Reviewers in the list are considered required unless explicitly listed as Optional.

| Name | Role | Action | Date |
| --- | --- | --- | --- |
| Conf. univ. dr. Stoica Florin | Supervisor | Approve/ Review | 18.05.2026 |

Document history:

The Document Author is authorized to make the following types of changes to the document without requiring that the document be re-approved:

Editorial, formatting, and spelling

- Clarification

To request a change to this document, contact the Document Author or Owner.

Changes to this document are summarized in the following table in reverse chronological order (latest version first).

| Revision | Date | Created by | Short Description of Changes |
| --- | --- | --- | --- |
| 1.0 | 18.05.2026 | Balanoiu Nicolae Andrei | Initial Version |

Configuration Management: Document Location

The latest version of this controlled document is stored in https://github.com/Andrei6700/Train-Eat-Track

TABLE OF CONTENTS

1. Introduction	4

2. Requirements Management Objectives	4

3. Requirements Management process	4

4. The Requirements lifecycle	6

5. Requirement Management Roles and Responsibilities	7

6. Tools and Techniques	7

6.1. Requirements documentation	8

6.2. Requirements traceability matrix	15

# Introduction

The purpose of this document is to define the Requirement Management process for this project. More specifically, this document:

- Describes the requirement management process to be used for the project;

Defines the roles and responsibilities related to requirements management;

Specifies the methodology, standards, tools and techniques and templates used to support requirements management.

# Requirements Management Objectives

Requirements Management is the process of gathering, documenting and validating requirements, and managing their implementation and change. It is a process that runs continuously throughout the project life cycle and relates to other project management processes, such as quality and change management.

The Requirements Management process can be tailored and customised to a project’s needs and can be documented either in a Requirements Management Plan (this document) or in the Project Handbook. Separate requirements documentation is used to specify, categorise and prioritise the requirements and to provide traceability (requirements traceability matrix). These can be standalone documents or an annex to the Project Charter or the Project Work Plan.

Note that managing changing requirements to configuration items (e.g. requirements documentation, the Project Work Plan and deliverables) is part of project change management and is therefore documented in the Project Change Management Plan.

# Requirements Management process

The PM2 requirements management process defines the activities related to identifying, documenting, evaluating, prioritising, approving, validating requirements, and communicating the status of requirements to all relevant stakeholders.

The requirements management process for this project is a five step process and falls under the responsibilities of the Project Manager (PM) who should execute the process when required throughout the project lifecycle:

Step 1: Specify the requirements

Together with the project stakeholders, gather the project requirements and document them clearly in the Requirements documentation. Structure them by adding relevant metadata. Many tools & Techniques can be applied here to gather requirements: brainstorming, nominal group technique, interviews, observation, story boards, prototyping, user stories, and more. Requirements can be documented using MS Word or Excel, or in a requirements documentation and management system.

It is crucial to identify and specify as many of the requirements as possible during planning. Discovering important requirements during execution might have a big impact on project cost and schedule.

In Agile projects the approach to requirements gathering is different from the more traditional (waterfall) project lifecycle. In Agile projects requirements are gradually discovered during the development of the deliverables. In an Agile project it is acceptable that requirements are removed, replaced or re-prioritised during the development.

Step 2: Evaluate the requirements

The project team assesses the feasibility, consistency and completeness of the requirements, and estimates the effort/costs needed to implement them. The Project Manager (PM) balances the list of requirements against project constraints (budget, time, etc.) and makes a proposal to the project stakeholders.

A requirement traceability matrix might be helpful to provide structure and traceability in extended requirements documentation, linking high-level business needs to detailed requirement, and detailed requirements to deliverables.

Prioritization of requirements is part of this step. Techniques like e.g. MoSCoW prioritisation can be applied. An important aspect of prioritisation is the relationship between requirements. Related and dependent requirements need to have the same priority.

The Project Manager (PM) verifies if requirements are in-scope as to the scope boundaries defined in the Project Charter. Requirements that are out-of-scope are logged as “not in scope” in or outside the Requirements documentation.

Any requirement should be testable on the deliverable(s). For this reason acceptance criteria are defined for each requirement. These criteria are part of the requirements documentation. These criteria are fundamental in the development of the deliverables as well as the test plans for final deliverable acceptance. See also step 5.

Step 3: Approve the requirements

The Project Manager (PM) and key stakeholders (such as the Project Owner (PO) or Business Manager (BM)) negotiate and agree on the requirements for the project and their priorities. In these negotiations, the Project Manager (PM) makes sure that the in-scope requirements can be delivered given the cost and schedule boundaries set in the Project Charter.

The formal approval of the requirements documentation is logged in the Decision log and/or the minutes of the meeting (MoM), e.g. the Project Steering Committee (PSC).

Step 4: Monitor requirements implementation

The Project Manager (PM) continuously monitors the Project Core Team’s (PCT) implementation of the requirements, adds new requirements and changes existing ones where needed through formal change control. New and changed requirements need to follow the steps 1, 2 and 3 as described above. After approval the Project Work Plan (PWP) will be updated.

Step 5: Validate the implemented requirements

When the requirements are implemented, the deliverable is validated by the User Representatives (URs). They assess if the initial business need is satisfied. This validation is based on the acceptance criteria that are defined for each requirement (see step 2). Formal acceptance of the project deliverables should comply with the Deliverables Acceptance process as described in the Deliverable Acceptance Plan.

# The Requirements lifecycle

A requirement may run through these lifecycle stages:

- Specified: The requirement is specified in a document or in a requirements documentation and management system.

- Proposed: The requirement has passed evaluation but not yet approved by the client. If it does not pass evaluation it will get status For Fixing or Rejected.

- Approved: The requirement is formally approved by the client. If it is not approved it will get status For Fixing or Rejected.

- Incorporated: The requirement is incorporated in the Project Work Plan (PWP). If during incorporation an issue is discovered the status may change into For Fixing.

- Implemented: The requirement is implemented in one or more of the project deliverables and tested against the acceptance criteria by the Project Core Team (PCT), but not yet formally accepted by the client. If during implementation an issue is discovered the status may change into For Fixing.

- Validated: The implemented requirement is formally validated against the acceptance criteria and accepted by the client. If during validation and acceptance an issue is discovered the requirements may be partially accepted and the status may change into For Fixing.

In addition, requirements may have these special statuses:

- For Fixing: If there is an issue, a requirement may get the status For Fixing at any stage of the requirements lifecycle. Reasons for this status may be that the requirement is not well documented or inconsistent with another requirement. Another reason is that the requirement did only partially pass validation. After resolving the issues a requirement may return to the status Specified. If an issue cannot be resolved a requirement may get the status Rejected.

- Rejected: A requirement may be Rejected for different reasons. Examples are: The requirement is obsolete, out of scope, not feasible, postponed (to a later project phase, or another project), merged with another requirement, and a requirement may be identified as a duplicate requirement and therefore rejected.

# Requirement Management Roles and Responsibilities

The main roles and responsibilities for the requirements management process are:

- Project Owner (PO): is accountable for all requirements and has the responsibility of approving or rejecting requirement documentation including the priorities of each requirement.

- Project Steering Committee (PSC): is informed about the status of the requirements gathering process and on changes to the approved requirements documentation and priorities.

- Business Manager (BM): is consulted for the tailoring and elaboration of the requirements documentation and the priorities. The Business Manager (BM) is responsible for identifying the relevant User Representatives (UR) that can be a source in the requirement gathering process like e.g. participation in workshops and interviews. In addition the Business Manager (BM) identifies the User Representatives (UR) that will participate in deliverable testing during deliverable acceptance.

- Solution Provider (SP): is informed on the status of the requirements gathering and management processes.

- Project Manager (PM): is responsible for managing, monitoring, controlling and reporting the status of the requirement documentation and processes, including identifying, documenting, evaluating, prioritising, approving and validating requirements. The PM can assign specific tasks to a Project Core Team member or to another project stakeholder, as e.g. a business analyst.

- Project Core Team (PCT): is informed on the status of the requirements gathering and management processes. Some team members may support the PM in the requirements management related activities. A business analyst may be part of the PCT.

- Appropriate Governance Body (AGB): is informed on the status of the requirements gathering and management processes.

The following RASCI table defines the responsibilities of those involved in requirements management:

| RAM (RASCI) | AGB | PSC | PO | BM | UR | SP | PM | PCT |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Requirements Management Plan | I | I | A | C | C | I | R | S |
| Manage Requirements | I | I | A | C | C | I | R | S |

*AGB: Appropriate Governance Body.

The contact details of each of the above stakeholders are documented in the Project Stakeholder Matrix.

# Tools and Techniques

The following techniques will be used for requirements management:

- Interviews;

- Brainstorming;

- Workshops;

- Observation;

- Prototyping;

- MoSCoW prioritisation;

The following tools will be used for requirements management:

- Requirements documentation;

- Requirements traceability matrix;

Requirements documentation and the traceability matrix may be part of a Requirements documentation and management system.

## Requirements documentation

| Requirements documentation |  |
| --- | --- |
| Change Identification and Description |  |
| ID | REQ-001 |
| Name | Autentificare |
| Category | Functional Requirements |
| Type | Use Case |
| Requirement Description & Details | Figura 1 |
| Acceptance Criteria | - Utilizatorul se poate loga cu credentiale valide - La credentialele gresite apare mesaj de eroare - Sesiunea ramane active dupa inchiderea aplicatiei |
| Status | Implemented |
| Requested by | Balanoiu Nicolae Andrei (PO) |
| Identification Date | 18.05.2025 |

| Requirements documentation |  |
| --- | --- |
| Change Identification and Description |  |
| ID | REQ-002 |
| Name | Inregistrare utilizator |
| Category | Functional Requirements |
| Type | Use Case |
| Requirement Description & Details | Utilizatorul completeaza un form unde adauga numele, email si parola. Sistemul creaza un cont nou in Firebase Auth si un nou document in Firestore Users |
| Acceptance Criteria | Contul este creat cu success . Email-ul duplicat va afisa eroare. Utilizatorul este redirectionat catre pagina de home dupa inregistrare |
| Status | Implemented |
| Requested by | Balanoiu Nicolae Andrei |
| Identification Date | 18.05.2025 |

| Requirements documentation |  |
| --- | --- |
| Change Identification and Description |  |
| ID | REQ-003 |
| Name | Recuperare Parola |
| Category | Functional Requirements |
| Type | Use Case |
| Requirement Description & Details | Userul introduce email-ul si primeste un link de resetare a parolei prin Firebase Auth |
| Acceptance Criteria | Email-ul de resetare este trimis pentru adresele de email existente. Pentru adresele inexistente, aplicatia va afisa un mesaj de eroare |
| Status | Implemented |
| Requested by | Balanoiu Nicolae Andrei |
| Identification Date | 18.05.2025 |

| Requirements documentation |  |
| --- | --- |
| Change Identification and Description |  |
| ID | REQ-004 |
| Name | Adaugarea produselor folosing un API extern |
| Category | Functional Requirements |
| Type | Use Case |
| Requirement Description & Details | Utilizatorul cauta un produs alimentar dupa nume sau codul de bare, unde sistemul interogheaza USDA FoodData API si returneaza macronutrientii produsului |
| Acceptance Criteria | Produsele gasite vor returna kcal si macronutrientii. |
| Status | Implemented |
| Requested by | Balanoiu Nicolae Andrei |
| Identification Date | 18.05.2025 |

| Requirements documentation |  |
| --- | --- |
| Change Identification and Description |  |
| ID | REQ-005 |
| Name | Popularea unei db cu alimente neexistente in API |
| Category | Functional Requirements |
| Type | Business Process Model |
| Requirement Description & Details | Cand un produs nu exista in API-ul extern, utilizatorul poate aduga manual datele nutritionale. Produsul este salvat in baza de date interna Firestore si devine disponibila pentru totii utilizatorii. |
| Acceptance Criteria | Produsul adaugat manual apare in rezultatele de cautare. Datele nutritionale sunt salvate in Firestore. |
| Status | Implemented |
| Requested by | Balanoiu Nicolae Andrei |
| Identification Date | 18.05.2025 |

| Requirements documentation |  |
| --- | --- |
| Change Identification and Description |  |
| ID | REQ-006 |
| Name | Monitorizarea progresivă a volumului de antrenament |
| Category | Functional Requirements |
| Type | Business Process Model |
| Requirement Description & Details | Figura 2 |
| Acceptance Criteria | Formularul se populeaza automat cu datele din sesiunea anterioarea pe acelasi index de ciclu. Aplicatia calculeaza correct pozitia in ciclu folosind formula modulo. Zilele neutilizate din primu ciclu sunt marcate automat ca rest days |
| Status | Implemented |
| Requested by | Balanoiu Nicolae Andrei |
| Identification Date | 18.05.2025 |

| Requirements documentation |  |
| --- | --- |
| Change Identification and Description |  |
| ID | REQ-007 |
| Name | Statistica a exercitiilor |
| Category | Functional Requirements |
| Type | Report structure |
| Requirement Description & Details | Aplicatia afiseaza grafice si statistici despre performanta utilizatorului: volumul total pe exercitiu si progresul bazat pe greutati |
| Acceptance Criteria | Graficele se actualizeaza dupa fiecare antrenament logat. Datele sunt filtrate pe perioada de timp. |
| Status | Implemented |
| Requested by | Balanoiu Nicolae Andrei |
| Identification Date | 18.05.2025 |

| Requirements documentation |  |
| --- | --- |
| Change Identification and Description |  |
| ID | REQ-008 |
| Name | Scanarea cod de bare |
| Category | Functional Requirements |
| Type | Use Case |
| Requirement Description & Details | Utilizatorul permite utilizarea camerei si scaneaza codul de bare a unui produs. Sistemul identifica produsul si retunreaza informatiile nutritionale |
| Acceptance Criteria | Codul de bare e recunoscul si produsul este identificat. Daca produsul nu exista in API, utilizatorul este redirectionat pentru a adauga manual informatiile nutritional daca doreste. |
| Status | Implemented |
| Requested by | Balanoiu Nicolae Andrei |
| Identification Date | 18.05.2025 |

| Requirements documentation |  |
| --- | --- |
| Change Identification and Description |  |
| ID | REQ-009 |
| Name | Jurnal nutritional zilnic (mese) |
| Category | Functional Requirements |
| Type | User story |
| Requirement Description & Details | Utilizatorul inregistreaza mesele zilnice (mic dejun, pranz, cina si gustari) cu produsele consummate, astfel incat acestia sa isi urmareasca aportul caloric si macronutrientii zilnici necesari. |
| Acceptance Criteria | Utilizatorul poate aduaga produsel la fiecare masa. Totalul de kcal si macro se calculeaza automat. Datele sunt persistate si vizibile in calendar |
| Status | Implemented |
| Requested by | Balanoiu Nicolae Andrei |
| Identification Date | 18.05.2025 |

| Requirements documentation |  |
| --- | --- |
| Change Identification and Description |  |
| ID | REQ-010 |
| Name | Monitorizare hidratare |
| Category | Functional Requirements |
| Type | User Interface Sketch |
| Requirement Description & Details | Figura 3 |
| Acceptance Criteria | Utilizatorul poate aduaga cantitati de 250,500,750 ml. Procentajul si cantitatea totala se actualizeaza in timp real. Obiectivul zilnic este configurabil din setari |
| Status | Implemented |
| Requested by | Balanoiu Nicolae Andrei |
| Identification Date | 18.05.2025 |

| Requirements documentation |  |
| --- | --- |
| Change Identification and Description |  |
| ID | REQ-011 |
| Name | Import/Export a planului de antrenament |
| Category | Functional Requirements |
| Type | Use Case |
| Requirement Description & Details | Utilizatorul importa un plan de antrenament dintr-un fisier excel,txt sau alt format sau il poate exporta sub forma de .xls. Sistemul pastreaza fisierul si genereaza structura planului in aplicatie |
| Acceptance Criteria | Daca importul esueaza se va afisa un mesaj de eroare. Planul generat contine zilele, exercitiile , seturile si repetarile. |
| Status | Implemented |
| Requested by | Balanoiu Nicolae Andrei |
| Identification Date | 18.05.2025 |

| Requirements documentation |  |
| --- | --- |
| Change Identification and Description |  |
| ID | REQ-012 |
| Name | AI Workout Plan Import |
| Category | Functional Requirements |
| Type | User story |
| Requirement Description & Details | Incarcarea unui plan de antrenament sa fie importat folosind un AI , astfel incat aplicatia sa il parseze automat si sa-l importe ca si plan activ |
| Acceptance Criteria | Daca parsarea da fail, aplicatia va afisa un mesaj de eroare. Planul importat este vizibil si editabil in aplciatie. |
| Status | Implemented |
| Requested by | Balanoiu Nicolae Andrei |
| Identification Date | 18.05.2025 |

| Requirements documentation |  |
| --- | --- |
| Change Identification and Description |  |
| ID | REQ-013 |
| Name | Istoric antrenamente |
| Category | Functional Requirements |
| Type | Report structure |
| Requirement Description & Details | Aplicatia afiseaza istoricul complet al antrenamentelor logate, grupat pe zile calendaristice, cu detalii despre exercitii, serii, repetari si greutati |
| Acceptance Criteria | Isotircul afiseaza toate antrenamentele salvate. Utilizatorul poate vedea detaliile fiecarei sesiuni. Datele sunt ordonate cronologic. |
| Status | Implemented |
| Requested by | Balanoiu Nicolae Andrei |
| Identification Date | 18.05.2025 |

| Requirements documentation |  |
| --- | --- |
| Change Identification and Description |  |
| ID | REQ-014 |
| Name | Calendar nutritional |
| Category | Functional Requirements |
| Type | User interface sketch |
| Requirement Description & Details | Figura 4 |
| Acceptance Criteria | Calendarul afiseaza statusul fiecarei zile cu culori diferite. Gri = obiectiv neindeplinit Verde = obiectiv atins Rosu = obiectiv > 300kcal Galben = obiectiv ≤ 300kcal Utilziatorul poate naviga intre saptamani |
| Status | Implemented |
| Requested by | Balanoiu Nicolae Andrei |
| Identification Date | 18.05.2025 |

## Requirements traceability matrix

Requirements and requirement attributes may need to be traced from the high level business needs down to the detailed requirements, and finally into deliverables.

A traceability matrix is used to maintain these relations. This matrix can be an excel file with attributes as e.g. the one below, or a system, that may be part of a larger requirement management system

| Requirement traceability matrix |  |
| --- | --- |
| ID | REQ-001 |
| Name | Autentificare |
| Status | Implemented |
| Priority | High |
| Size | Small |
| Comments | - |
| Derived From | Business Need |
| Related WBS code | - |
| Specification of documentation | PM2-11 |
| Test Plan | Unit Tests |

| Requirement traceability matrix |  |
| --- | --- |
| ID | REQ-002 |
| Name | Inregistrare utilizator |
| Status | Implemented |
| Priority | High |
| Size | Small |
| Comments | - |
| Derived From | Business Need |
| Related WBS code | - |
| Specification of documentation | PM2-11 |
| Test Plan | Unit Tests |

| Requirement traceability matrix |  |
| --- | --- |
| ID | REQ-003 |
| Name | Recuperare Parola |
| Status | Implemented |
| Priority | Medium |
| Size | Small |
| Comments | - |
| Derived From | REQ-001 |
| Related WBS code | - |
| Specification of documentation | PM2-11 |
| Test Plan | Manual |

| Requirement traceability matrix |  |
| --- | --- |
| ID | REQ-004 |
| Name | Adaugare produse API extern |
| Status | Implemented |
| Priority | High |
| Size | Medium |
| Comments | - |
| Derived From | Business Need |
| Related WBS code | - |
| Specification of documentation | PM2-11 |
| Test Plan | Unit Tests |

| Requirement traceability matrix |  |
| --- | --- |
| ID | REQ-005 |
| Name | Populare DB alimente |
| Status | Implemented |
| Priority | High |
| Size | Medium |
| Comments | - |
| Derived From | REQ-004 |
| Related WBS code | - |
| Specification of documentation | PM2-11 |
| Test Plan | Manual |

| Requirement traceability matrix |  |
| --- | --- |
| ID | REQ-006 |
| Name | Monitorizare progresiva |
| Status | Implemented |
| Priority | High |
| Size | Large |
| Comments | - |
| Derived From | Business Need |
| Related WBS code | - |
| Specification of documentation | PM2-11 |
| Test Plan | Unit Tests |

| Requirement traceability matrix |  |
| --- | --- |
| ID | REQ-007 |
| Name | Statistica exercitii |
| Status | Implemented |
| Priority | Medium |
| Size | Medium |
| Comments | - |
| Derived From | REQ-006 |
| Related WBS code | - |
| Specification of documentation | PM2-11 |
| Test Plan | Manual |

| Requirement traceability matrix |  |
| --- | --- |
| ID | REQ-008 |
| Name | Scanare cod de bare |
| Status | Implemented |
| Priority | High |
| Size | Medium |
| Comments | - |
| Derived From | REQ-004 |
| Related WBS code | - |
| Specification of documentation | PM2-11 |
| Test Plan | Manual |

| Requirement traceability matrix |  |
| --- | --- |
| ID | REQ-009 |
| Name | Jurnal nutritional |
| Status | Implemented |
| Priority | High |
| Size | Large |
| Comments | - |
| Derived From | Business Need |
| Related WBS code | - |
| Specification of documentation | PM2-11 |
| Test Plan | Manual |

| Requirement traceability matrix |  |
| --- | --- |
| ID | REQ-010 |
| Name | Monitorizare hidratare |
| Status | Implemented |
| Priority | Medium |
| Size | Small |
| Comments | - |
| Derived From | Business Need |
| Related WBS code | - |
| Specification of documentation | PM2-11 |
| Test Plan | Manual |

| Requirement traceability matrix |  |
| --- | --- |
| ID | REQ-011 |
| Name | Import/Export plan |
| Status | Implemented |
| Priority | Medium |
| Size | Medium |
| Comments | - |
| Derived From | Business Need |
| Related WBS code | - |
| Specification of documentation | PM2-11 |
| Test Plan | Manual |

| Requirement traceability matrix |  |
| --- | --- |
| ID | REQ-012 |
| Name | AI Workout Import |
| Status | Implemented |
| Priority | Medium |
| Size | Large |
| Comments | - |
| Derived From | REQ-011 |
| Related WBS code | - |
| Specification of documentation | PM2-11 |
| Test Plan | Manual |

| Requirement traceability matrix |  |
| --- | --- |
| ID | REQ-013 |
| Name | Istoric antrenamente |
| Status | Implemented |
| Priority | High |
| Size | Medium |
| Comments | - |
| Derived From | REQ-006 |
| Related WBS code | - |
| Specification of documentation | PM2-11 |
| Test Plan | Manual |

| Requirement traceability matrix |  |
| --- | --- |
| ID | REQ-014 |
| Name | Calendar nutritional |
| Status | Implemented |
| Priority | High |
| Size | Medium |
| Comments | - |
| Derived From | REQ-009 |
| Related WBS code | - |
| Specification of documentation | PM2-11 |
| Test Plan | Manual |

| Requirement traceability matrix |  |
| --- | --- |
| ID | REQ-015 |
| Name | Maintenance Tracker |
| Status | Implemented |
| Priority | Low |
| Size | Small |
| Comments | - |
| Derived From | REQ-009 |
| Related WBS code | - |
| Specification of documentation | PM2-11 |
| Test Plan | Manual |

| Requirement traceability matrix |  |
| --- | --- |
| ID | REQ-016 |
| Name | Suport offline + sync queue |
| Status | Implemented |
| Priority | High |
| Size | Large |
| Comments | - |
| Derived From | Bussines Need |
| Related WBS code | - |
| Specification of documentation | PM2-11 |
| Test Plan | Manual |

| Requirement traceability matrix |  |
| --- | --- |
| ID | REQ-017 |
| Name | Suport multilingvistic EN/RO |
| Status | Implemented |
| Priority | High |
| Size | Medium |
| Comments | - |
| Derived From | Bussines Need |
| Related WBS code | - |
| Specification of documentation | PM2-11 |
| Test Plan | Manual |